## Slide 1
[ ORG LOGO
PLACE HERE ]
5
AI Phases
7 Weeks
to MVP
UK·SGP·CEP
Regions
AI Integration Plan
B&I Data Metrics & Controls Platform
Controls Codification Workstream · March 2026
Tableau · Oracle · EAP · B&I Vault

## Slide 2
Problem Statement
[ ORG LOGO ]
1 | Manual Monthly Effort | Teams validate controls using Excel Checklist Tool every month — time-intensive and error-prone.
2 | No Real-Time Breach Alerts | KRI breaches (e.g. UK-K41 at 19% vs <70% threshold) are caught late — no proactive detection.
3 | Fragmented Narratives | Executive commentary and Reg Deck are written manually from multiple Tableau views each month.
4 | Multi-System Complexity | Data flows across Eagle, DCRM, Genesis, EAP, BIC Oracle, CCB Oracle, S3 and Tableau — no unified AI layer.
Solution: Add an AI intelligence layer on top of the existing Controls Codification platform — automating detection, narrative generation and Q&A without replacing the current architecture.

## Slide 3
Current Architecture at a Glance
[ ORG LOGO ]
SOURCE SYSTEMS | Eagle · Aqua · DCRM · Genesis · Optima · Others
DATA LAYER | BIC Oracle DB · CCB Oracle DB · EAP · HDFS · S3 (Evidence · Emails · Reg Deck · Raw Files)
SERVICES LAYER | SLA Checker · Maker/Checker · Validation · Email · Audit · Action Logs · Trend Analysis
KRI WORKFLOW | Timeliness → Accuracy → Completeness → Maker → Checker → Variance Analysis → Review → Adjustment → Data Governance
PRESENTATION | Tableau (KRI Scorecard · DQ Metrics · UK & SGP Dashboards) · B&I Data Metrics App · B&I Vault

## Slide 4
Controls Reference · 7 Codified Controls (UK — Banking & International Data)
[ ORG LOGO ]
All 7 controls are Fully Manual · Detective Type · Cyclical / Monthly · Single Checker · Owner: Dawn Higgs · Delegate: Hasmukh Katechiya · Design Assessor: IBC
# | Control Title | Current # | Control Objective | Pass Condition | Fail Condition
1 | Data Provider SLA (Timeliness) | 1088848 | Detect non-adherence to data delivery SLAs; mitigate risk of Poor Data Quality | Data received / uploaded to repository per SLA (Bluesheet) | Data NOT received / uploaded as per the agreed SLA
2 | Completeness & Accuracy | 1088844 | Detect inaccuracies and incompleteness by reconciling data across repositories | Data extracted confirmed complete & accurate by the Maker | Data does NOT pass C&A rules — errors are highlighted
3 | Maker Checker | 1088845 | Prevent entry of incomplete, inaccurate or inconsistent data into UK DQ Program | Maker/checker process confirmed executed; checker provides approval | Data source and extract do not align; dashboard details do not align
4 | Reviews | 1080300 | Ensure accurate, complete, timely submission of reports through governance | Reviews held & evidenced with all key players prior to governance submission | Reviews NOT held with key players prior to governance submission
5 | Variance Analysis | 1080306 | Detect unusual data values and inadequately explained trends month-on-month | Delta ≤ ±10% · RAG status unchanged month-over-month | Delta > ±10% · RAG status has changed — threshold breach
6 | Adjustment Tracking | 1088847 | Detect inaccurate or inappropriate data adjustments to the scorecard | Adjustments evidenced by minutes / actions from review meetings | Adjustments made to scorecard NOT appropriately documented / approved
7 | Change Governance | 1086525 | Ensure all metric changes reviewed & approved through governance before publication | Changes approved at governance forum before publication | Unapproved changes incorporated into metrics or metadata

## Slide 5
AI Opportunity · Mapped to Each of the 7 Controls
[ ORG LOGO ]
Control | Current Pain (Manual) | AI Component | What AI Does | AI Writes To
Data Provider SLA (Timeliness) | Manual check each month whether data arrived per SLA; escalation via email | Breach Detector | Auto-detects SLA breach on BD1 from CSV export; flags missed data providers; drafts escalation email content | AI_BREACH_ALERT (ALERT_TYPE = IMMEDIATE)
Completeness & Accuracy | Maker manually reconciles source vs destination data row by row | AI Pre-Validator | Reads C&A export CSV; auto-identifies false positives and mismatches before Maker reviews; reduces BD1→BD4 effort | BIC_KRI_CONTROL STATUS_TRACKER
Maker Checker | Maker manually pulls data from Tableau, SharePoint and emails; Checker manually verifies alignment | AI Pre-Validator + Narrative Generator | Pre-drafts short comment for Maker; flags anomalous DCIDs; Checker AI validates source-vs-dashboard alignment | BIC_SCORECARD AI_NOTES
Reviews | Management review commentary written manually; no automated detection of material breaches before meeting | Narrative Generator | Generates pre-meeting executive commentary highlighting material breaches, deteriorations and escalation candidates | BIC_SCORECARD AI_NOTES
Variance Analysis | Monthly reasonability check done manually; commentary sourced manually from data providers for >10% variances | Variance Analysis AI | Auto-detects delta >±10% or RAG changes; cross-references LOB/cluster; drafts commentary for data provider sign-off | BIC_KRI_COMMENT (existing table)
Adjustment Tracking | Operator manually verifies each metric adjustment has an approval email; notifies analyst if missing | AI Pre-Validator | Scans adjustment export; flags metrics without approval confirmation; drafts notification to reporting analyst | BIC_SCORECARD AI_NOTES
Change Governance | Ad-hoc manual review at governance forum; metric metadata updated manually after approval | Narrative Generator + Brech Detector | Monitors for unapproved metric definition changes in CSV; auto-flags in breach alert; drafts governance summary note | AI_BREACH_ALERT (ALERT_TYPE = GOVERNANCE)

## Slide 6
Where AI Fits Into Your Existing Flow
[ ORG LOGO ]
# | Existing Step | AI Component | What It Does | Benefit
1 | SLA / DQ Engine Output | NL2SQL Agent | Natural language queries on BIC Oracle / CCB Oracle | Instant KRI Q&A
2 | After C&A Check | Breach Detector | Detects RAG breaches, trend drops and sustained Amber | Proactive alerts
3 | Variance Analysis → Review | Narrative Generator | Auto-writes commentary to BIC_SCORECARD.NOTES | Saves analyst time
4 | Maker Step Pre-Check | AI Pre-Validator | Flags anomalous DCIDs, reduces BD1→BD4 manual effort | Faster SLA closure
5 | Deck Creation Service | Auto Report Generator | Assembles narrative + tables + alerts → PPT / PDF / Word | Automated Reg Deck

## Slide 7
Phase 1 · NL2SQL Agent on KRI Data
[ ORG LOGO ]
What it does
Ask questions in plain English
via the B&I Data Metrics & Controls UI
LangChain + Gemini converts to SQL
against BIC Oracle / CCB Oracle schema
Results returned as table or chart
directly inside the dashboard
Covers UK, SGP and CEP KRI data
filtered via BIC_USER_REGION
Tables: BIC_KRI_CONFIG · BIC_CA_DATA · BIC_USER_REGION
Stack: Python · FastAPI · LangChain · Gemini
Example queries
"Which UK KRIs are RED this month and past their SLA?"
"Compare SGP vs UK completeness pass rate for last 6 months"
"Show all KRIs in Maker stage with High severity"
"Which Data Concerns under UK-K41 are still in Closure Review?"
"List KRIs breaching threshold for more than 2 consecutive months"

## Slide 8
Phase 2 · KRI Breach Detector & Alert Feed
[ ORG LOGO ]
Immediate Breach
Value crosses RAG threshold
UK-K41: 19% vs <70% → RED
Trend Deterioration
3-month declining pattern
UK-K42: 95%→85%→62%→47% — escalate
Sustained Amber
Amber for 2+ months in a row
Alert raised before going RED
How it plugs into your existing architecture
BIC_KRI_CONFIG
+ BIC_CA_DATA
Data source
›
Python Breach
Detector
Scheduled job
›
Enriched
ALERT table
Breach flags
›
Scheduler
+ SLA Checker
Existing service
›
B&I Dashboard
Alert Panel
User notification

## Slide 9
Phase 3 · AI Narrative Generator
[ ORG LOGO ]
Input Data
· KRI current & previous month values
· RAG status (R / A / G)
· Red threshold definition
· 3-month trend direction
· Region (UK / SGP / CEP)
· Breach duration in months
→
LLM Prompt
"You are a risk analyst.
Given this KRI data for {region},
write a 3-paragraph executive
commentary highlighting key
breaches, trends, and
recommended actions."
→
Output Destinations
· BIC_SCORECARD.AI_NOTES (new)
· Observatory Commentary (Vault)
· Word / PDF monthly report
· Deck Creation Service (Reg Deck)
· Executive email summary
Sample Output:
"UK Data Governance Effectiveness remains in breach for Apr-26 (RAG: RED). UK-K41 SLA compliance is at 19%, significantly below the 70% threshold, driven by open Data Concerns in Closure Review across Finance and Risk clusters. Immediate escalation to Hasmukh Katechiya is recommended."

## Slide 10
Phase 4 & 5 · AI Pre-Validator + Variance Analysis AI
[ ORG LOGO ]
Phase 4 — AI Pre-Validator
Where it fits
Between Completeness & Accuracy Checker and the Maker step in the KRI Control Flow
What it does
Reviews COMPLETENESS_CHECK and ACCURACY_CHECK — identifies false positives before Maker reviews them
Outputs
Pre-drafted comment for Maker · Flags anomalous DCIDs needing human attention
Key benefit
Reduces BD1→BD4 manual effort — critical for meeting the SLA window
Phase 5 — Variance Analysis AI
Where it fits
Enhances existing Trend Analysis Service and Variance Analysis workflow step
What it does
Detects when CURRENT_MONTH_VALUE deviates from PREVIOUS — AI cross-references LOB, cluster and legal entity
Outputs
Auto-written variance comment → BIC_SCORECARD.AI_NOTES · Highlighted in Reg Deck
Example
"Jump in UK-K29 from 0 to 15 in Feb-25 correlates with increased Intake in EMEA CDO cluster"

## Slide 11
Implementation Roadmap — 7 Weeks
[ ORG LOGO ]
Phase 1
Weeks 1–2
★ Start here
NL2SQL Agent
· LangChain + Gemini on BIC Oracle
· Chat UI in B&I Dashboard
· Reuses your existing stack
· CONFIG + CA_DATA + REGION schema
Phase 2
Week 3
Breach Detector
· Python scheduled job on Oracle
· Breach + trend + Amber rules
· Alert feed to SLA Checker
· Email via existing Email Service
Phase 3
Week 4
Narrative Generator
· LLM prompt → commentary text
· Feeds Deck Creation Service
· Writes BIC_SCORECARD.AI_NOTES
· Monthly Word / PDF exec report
Phase 4
Week 5
AI Pre-Validator
· Pre-checks C&A before Maker
· Reduces BD1→BD4 effort
· Flags anomalous DCIDs
Phase 5
Weeks 6–7
Variance Analysis AI
· Cross-refs LOB, cluster, entity
· Auto-writes variance comments
· Enhances Trend Analysis output

## Slide 12
Target Architecture — Hybrid AI Model
[ ORG LOGO ]
Eagle
Aqua
DCRM
Genesis
Optima
Others
▼
DMU
DQ Engine
EAP
▼
📂 READ PATH (CSV / Excel)
NL2SQL
Agent
Breach
Detector
Narrative
Generator
→
🗄 WRITE-BACK PATH (Oracle DB)
AI Pre-
Validator
Variance
Analysis AI
FastAPI
Write Service
Oracle DB
(INSERT/UPDATE)
▼
Tableau
Dashboards
B&I Data Metrics
& Controls App
B&I Vault
(Evidence)
Reg Deck
PPT / PDF
Exec Email
Report
End Users: Risk / Compliance Analysts · Senior Management / Executives · Control Team · B&I Data Team

## Slide 13
Hybrid Architecture · CSV Read + Oracle DB Write-Back
[ ORG LOGO ]
📂 READ PATH
CSV / Excel (no DB credentials)
Tableau monthly export
Download as CSV or Excel
Python / Pandas reads file
Zero DB connection needed
AI Engine processes data
NL2SQL, Breach, Narrative, Variance
→
⚙ AI ENGINE
Python · FastAPI · LangChain · Gemini
NL2SQL Agent
Breach Detector
Narrative Generator
AI Pre-Validator
Variance Analysis AI
→
🗄 WRITE-BACK PATH
Oracle DB (controlled write only)
BIC_SCORECARD.AI_NOTES
Narrative commentary (new col)
AI_BREACH_ALERT
Breach flags (new table)
BIC_KRI_COMMENT
Variance observations
STATUS_TRACKER
Pre-validator flags
Human Review Flow (existing Maker / Checker — unchanged)
AI writes
draft
›
AI_STATUS
= PENDING
›
Maker
reviews
›
Approver
approves
›
Dashboard
updated

## Slide 14
Chosen Approach · CSV / Excel Read + Oracle DB Write-Back
[ ORG LOGO ]
Read from CSV / Excel (downloaded from Tableau) for zero DB credential risk on the input side. Write AI outputs back to Oracle DB via a single controlled FastAPI endpoint — best of both worlds.
AI Feature | What You Download | How AI Uses It | Writes Back To
NL2SQL / Q&A | KRI monthly export from Tableau (CSV) | Pandas + LLM reads CSV, answers questions in plain English | — (read only)
Breach Detector | BIC_CA_DATA export — KRI values, RAG, thresholds | Python reads rows, applies RAG + trend rules automatically | AI_BREACH_ALERT (new table)
Narrative Generator | Scorecard Excel (same file used monthly) | LLM receives structured Excel as context, writes commentary | BIC_SCORECARD.AI_NOTES (new col)
Variance Analysis | Current + previous month exports | Compare columns, AI explains delta cross-referencing LOB | BIC_KRI_COMMENT (existing table)
AI Pre-Validator | C&A export — COMPLETENESS and ACCURACY flags | Flags false positives, drafts short comment before Maker | BIC_KRI_CONTROL_STATUS_TRACKER
Trade-off: CSV/Excel is a snapshot, not real-time. Mitigate by scheduling an auto-export from Tableau → S3 → AI pipeline daily/weekly. No manual effort after setup. Switch to live DB read later if needed.

## Slide 15
DB Schema Additions · Additive Only — No Existing Tables Changed
[ ORG LOGO ]
ALTER TABLE BIC_SCORECARD (4 new columns)
AI_NOTES
VARCHAR2(1000)
AI-generated narrative — separate from human NOTES
AI_STATUS
VARCHAR2(20)
PENDING / GENERATED / FAILED / APPROVED
AI_GENERATED_DT
TIMESTAMP
Date and time AI wrote the commentary
AI_MODEL_VERSION
VARCHAR2(50)
Which AI model/version produced the output
CREATE TABLE AI_BREACH_ALERT (new table)
ID
NUMBER (auto)
Primary key — auto generated
KRI_ID
NUMBER
Links to BIC_KRI_CONFIG
ALERT_TYPE
VARCHAR2(30)
IMMEDIATE / TREND / SUSTAINED_AMBER
REGION
VARCHAR2(16)
UK / SGP / CEP
AI_COMMENTARY
VARCHAR2(1000)
AI-generated breach explanation text
STATUS
VARCHAR2(20)
OPEN / ACKNOWLEDGED / RESOLVED
REVIEWED_BY
VARCHAR2(50)
User who reviewed — audit trail

## Slide 16
Next Steps & Prerequisites
[ ORG LOGO ]
Priority | Prerequisite | Why it matters
P1 | BIC_KRI_CONFIG + BIC_CA_DATA DDL or CSV export | Design NL2SQL schema and breach detector thresholds
P1 | Sample 3-month KRI values (anonymised ok) | Tune narrative generator prompts and validate accuracy
P1 | LLM provider approval (Gemini / Claude / self-hosted) | Confirm data egress policy before any API calls
P1 | Oracle DB write access (INSERT on 3 tables only) | Enable write-back for narratives, breach alerts and flags
P2 | PPT / Reg Deck template structure | Auto-generate Reg Deck aligned to current monthly format
P2 | Access to Python backend service | Deploy AI endpoints alongside existing Services Layer
Ready to begin Phase 1 immediately — share BIC_KRI_CONFIG schema and confirm LLM provider to start.

## Slide 17
[ ORG LOGO
PLACE HERE ]
Thank You
AI Integration Plan — B&I Data Metrics & Controls
5 | 7 weeks | UK·SGP·CEP | Zero
AI Phases | to MVP | Regions Covered | Architecture Overhaul
March 2026 · B&I Data Analytics · Workstream 2: Controls Codification · Confidential